Moinland LinkedIn AI Content Creator Project Plan — Thought Leadership Automation for Startup Coaches Prepared: May 2026 ¦ Version 1.0 ¦ Confidential

# 1. Executive Summary

The Problem Moinland's CEO and CRO are expert coaches for tech startup founders. They have deep insight worth sharing — but zero time to create LinkedIn content consistently. LinkedIn is their single highest-value channel to reach and nurture their ideal clients: early-stage tech founders and startup CEOs.

The Solution An automated, AI-powered content pipeline that transforms raw coaching session transcripts and brand knowledge (stored in Notion) into 6-10 polished, thought-leadership LinkedIn posts per month — delivered to a Notion drafts database for a single human approval step before publishing.

This project plan follows the architecture patterns established by the FitByte AI Content Creator — a proven pipeline that ingests proprietary knowledge bases, applies chain-of-thought briefing, and uses few-shot prompting to produce on-brand content at scale.

# 2. Use Case Selection & Description

## 2.1 Primary Use Case

Automated LinkedIn Thought Leadership Generation for B2B Startup Coaching

| Use Case ID | MLC-001 |
| --- | --- |
| Category | B2B Content Marketing Automation |
| Primary Actors | CEO & CRO of Moinland (approvers, not creators) |
| Trigger | New coaching transcript uploaded OR weekly scheduled run |
| Output | 3 LinkedIn post drafts saved to Notion database, ready for 1-click review |
| Frequency | 2-3 pipeline runs per month, producing 6-10 posts total |
| Value Driver | 90%+ reduction in time-to-post; consistent brand presence without effort |

## 2.2 Use Case Narrative

Currently, the CEO and CRO sit down manually — thinking, writing, revising, and posting on LinkedIn. This ad-hoc process is inconsistent and competes directly with billable coaching hours.

With this system, their coaching sessions become a continuous content engine:

- A coaching session is recorded and transcribed (e.g. via Notion AI or uploaded as .txt)

- The pipeline extracts the most compelling insights and frameworks from the transcript

- Cross-references these topics against LinkedIn trending themes in the startup/VC space

- Selects the 3 highest-impact topics and generates a structured content brief per topic

- Produces 3 LinkedIn posts (600-1,200 characters each) grounded in the coaches' real voice and market data

- Saves all drafts to a Notion content calendar database for fast human review and approval

## 2.3 Target Users

| Primary Users | CEO & CRO of Moinland — final approvers, not content writers |
| --- | --- |
| Audience | Tech startup founders, early-stage CEOs, venture-backed operators |
| Content Goal | "Aha moment" posts that position Moinland coaches as the go-to advisors |
| Tone | Practitioner-level, direct, insight-driven — not corporate or motivational |

# 3. Technology Stack & Justifications

## 3.1 Stack Overview

The stack is intentionally minimal: two tools the team already uses (N8N + Notion), plus an LLM API. No new platforms to learn, no infrastructure to maintain.

| Component | Tool | Role | Justification |
| --- | --- | --- | --- |
| Orchestration | N8N | Workflow automation, scheduling, API routing | Already in stack; visual workflow builder; free tier available; ideal for non-dev maintenance |
| Knowledge Base | Notion | Brand voice docs, example posts, coaching frameworks, output drafts DB | Already used by team; no new tool adoption; API available for N8N integration |
| Document Input | Notion (pages) + .txt upload | Coaching transcripts and brand reference docs | Transcripts uploaded directly; Notion pages house brand guidelines and example posts |
| LLM Engine | OpenAI GPT-4o / Claude Sonnet | Topic extraction, brief generation, post writing | GPT-4o: strong instruction-following; Claude: superior long-form reasoning. A/B test in Phase 2 |
| Trending Topics | Perplexity API or Tavily | LinkedIn/startup trend signal injection | Lightweight search API to ground posts in real market context; cost-efficient vs full browser agents |
| Output Storage | Notion Database | LinkedIn post drafts with metadata | Native to team workflow; enables inline editing and one-click approval |
| LinkedIn Publish | Manual (MVP) / LinkedIn API (Phase 3) | Final posting | Human-in-the-loop for brand safety; API automation only after quality baseline is proven |

## 3.2 Architecture Principles (from FitByte Best Practice)

- Knowledge-first: every LLM prompt injects proprietary brand context before generating — nothing left to model defaults

- Stage-by-stage pipeline: DOCUMENT → MONITOR → BRIEF → PUBLISH → ITERATE (mirrors FitByte's 5-stage pipeline)

- Human-in-the-loop: AI drafts, humans approve — mandatory for brand safety at this stage

- Modular prompts: separate prompt templates for brief generation and post writing, enabling independent improvement

- Few-shot grounding: 5-10 example posts from Moinland's best-performing historical content injected into every post prompt

# 4. MVP Scope Definition

## 4.1 In Scope — MVP

- N8N workflow: transcript ingestion → topic extraction → brief → 3 post drafts → Notion output

- Single .txt transcript upload trigger

- LLM call for topic extraction (returns top 5 topics with rationale)

- Human selection of 3 topics (via Notion checkbox or N8N form)

- Chain-of-thought brief generation per topic

- Few-shot LinkedIn post generation (1 post per topic)

- Notion database entry with: post text, topic, hook type, estimated read time, status field

- Notion knowledge base setup

- Brand voice document (tone, vocabulary, forbidden phrases)

- 5-10 example high-performing posts (few-shot library)

- 2-3 Moinland coaching frameworks / signature methodologies

- Basic trending topic injection via web search API

- Email or Slack notification when drafts are ready for review

## 4.2 Out of Scope — MVP

- LinkedIn API auto-publishing (Phase 3)

- Multi-language support

- Image/carousel generation

- Engagement analytics integration

- Automated A/B testing of post variants

- Self-learning from post performance data

## 4.3 MVP Success Gate

Go/No-Go Criteria for Phase 2 3 approved LinkedIn posts published within 4 weeks of MVP launch, with both CEO and CRO rating the draft quality as 7/10 or higher — requiring only light editing before approval.

# 5. Risk Assessment

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Voice mismatch — AI output doesn't sound like the coaches | High | High | Build rich few-shot library (10+ example posts) before first run; include explicit voice rules in system prompt; mandatory human edit step |
| Transcript quality too low (unclear audio, jargon, internal references) | Medium | High | Pre-processing step to clean/summarize transcript before LLM ingestion; set minimum transcript length threshold |
| Topic selection feels generic or irrelevant to ICP | Medium | Medium | Trending topic API injection; include ICP definition in system prompt; human confirms 3 topics before post generation |
| N8N workflow breaks on Notion API changes | Low | Medium | Pin Notion API version; add error-handling nodes in N8N; weekly workflow health check |
| LLM costs exceed budget at scale | Low | Low | GPT-4o-mini for topic extraction (cheap); GPT-4o / Claude only for final post drafts; estimated <$5/month at target volume |
| Low adoption — coaches don't review drafts consistently | Medium | High | Notification via Slack/email; Notion approval view designed for <5 min review; weekly reminder if drafts sit unreviewed >5 days |

# 6. Implementation Plan

## 6.1 Phases Overview

| Phase | Name | Duration | Key Deliverables |
| --- | --- | --- | --- |
| Phase 1 | Foundation & Knowledge Base | Week 1-2 | Notion KB structured, brand voice doc written, 10 example posts curated, N8N workspace set up |
| Phase 2 | Pipeline Build (MVP) | Week 3-4 | End-to-end N8N workflow: transcript → topics → brief → 3 posts → Notion DB |
| Phase 3 | Prompt Engineering & Quality Loop | Week 5-6 | Refined prompts from first 2 real runs, voice scoring rubric, A/B test GPT-4o vs Claude |
| Phase 4 | Operationalise | Week 7-8 | SOP document, Slack notifications live, monthly pipeline schedule, first 6 posts published |
| Phase 5 | Scale & Automate | Month 3+ | LinkedIn API auto-draft (not publish), performance tracking, content calendar view, post variant testing |

## 6.2 Phase 1 — Foundation & Knowledge Base (Week 1-2)

Objectives

- Create the knowledge infrastructure that every post will be grounded in

Tasks

- Set up Notion workspace: Knowledge Base database + Content Calendar database

- Write brand voice document: tone rules, forbidden phrases, sentence length guidelines, vocabulary list

- Curate 10 best-performing or representative LinkedIn posts as few-shot examples

- Document 3-5 Moinland signature coaching frameworks (the core IP to reference in posts)

- Capture ICP definition: who is the ideal reader, what are their pain points, what triggers an "aha" moment

- Set up N8N account and connect Notion integration

## 6.3 Phase 2 — Pipeline Build / MVP (Week 3-4)

N8N Workflow: 6 Nodes

- Node 1 — INGEST: Manual trigger with .txt file upload OR Notion page URL input

- Node 2 — DOCUMENT: Fetch brand voice doc + example posts from Notion KB via API

- Node 3 — MONITOR: LLM call — extract top 5 topics from transcript, rank by ICP relevance + trend signal

- Node 4 — SELECT: Notion form (or N8N form) for CEO/CRO to pick 3 topics from the 5

- Node 5 — BRIEF + PUBLISH: Chain-of-thought brief → few-shot LinkedIn post (1 call per topic, 3 total)

- Node 6 — OUTPUT: Write 3 posts to Notion Content Calendar DB with metadata + status = "Draft for Review"

Prompt Architecture (FitByte Pattern)

System Prompt Structure (injected into every post generation call) Role + ICP definition ¦ Brand voice rules (tone, vocabulary, forbidden phrases) ¦ 5 example posts (few-shot) ¦ Coaching framework references ¦ Market context (trending topics) ¦ Post format rules (hook, body, CTA, no hashtag spam)

## 6.4 Phase 3 — Quality Loop (Week 5-6)

- Run pipeline on 2 real coaching transcripts; collect CEO/CRO ratings (1-10) and edit notes

- Identify top 3 failure modes (voice drift, generic insights, weak hooks) and fix prompt templates

- Add "refine with instruction" step: after draft, allow text instruction to regenerate (mirrors FitByte refinement loop)

- Compare GPT-4o vs Claude Sonnet output quality on same transcript — select primary model

## 6.5 Phase 4 — Operationalise (Week 7-8)

- Write SOP: how to upload transcript, how to review and edit in Notion, how to publish to LinkedIn

- Set up Slack or email notification when new drafts land in Notion

- Schedule recurring N8N workflow: biweekly transcript processing + content calendar population

- Publish first batch of 6 posts to LinkedIn; record baseline engagement metrics

## 6.6 Phase 5 — Scale (Month 3+)

- Connect LinkedIn API for auto-draft creation (human still clicks publish)

- Ingest LinkedIn post engagement data back into Notion for performance tracking

- Generate post variants (2 hook styles per topic) for A/B testing

- Expand knowledge base with curated market research (VC reports, founder surveys)

# 7. Success Metrics

## 7.1 Primary KPIs

| Metric | Target | Measurement Method | Review Cadence |
| --- | --- | --- | --- |
| Posts published per month | 6-10 posts | Notion content calendar count | Monthly |
| Draft approval rate | >80% approved with minor edits | Notion status field tracking | Per run |
| Time-to-draft (transcript → Notion) | <15 minutes | N8N execution log timestamps | Per run |
| Human editing time per post | <10 minutes per post | Self-reported by CEO/CRO | Monthly survey |
| Voice quality score | 7/10 average (CEO/CRO rating) | Rating field in Notion DB | Per run |

## 7.2 Business Impact KPIs

| Metric | Target | Measurement Method | Review Cadence |
| --- | --- | --- | --- |
| LinkedIn impressions | +30% growth by month 3 | LinkedIn analytics | Monthly |
| Profile visits from posts | >100/month by month 3 | LinkedIn analytics | Monthly |
| Inbound coaching enquiries | +2 new leads/month attributable to LinkedIn | CRM source tracking | Monthly |
| Follower growth | +50 net new followers/month | LinkedIn analytics | Monthly |

## 7.3 Leading Indicator: "Aha" Signal

Qualitative Success Signal At least 2 posts per month generate meaningful comments from tech founders or startup CEOs — not just likes. Comments that indicate a mindset shift or express direct resonance with the coaching insight are the primary qualitative signal that the content is hitting the ICP correctly.

# 8. Appendix — Workflow Diagram

The Moinland pipeline follows the 5-stage architecture from the FitByte AI Content Creator (adapted for N8N + Notion):

| Stage 1: DOCUMENT | Load coaching transcript (.txt) + fetch brand voice, example posts, and frameworks from Notion KB |
| --- | --- |
| Stage 2: MONITOR | LLM extracts 5 candidate topics from transcript; Tavily/Perplexity injects trending market signals; topics ranked by ICP relevance |
| Stage 3: SELECT | CEO/CRO selects 3 topics from ranked list (Notion form or N8N form — <2 min human step) |
| Stage 4: BRIEF | Chain-of-thought prompt generates a structured content brief per topic: angle, hook type, key insight, supporting data point, CTA |
| Stage 5: PUBLISH | Few-shot prompt generates final LinkedIn post per brief, grounded in brand voice + example posts; 3 posts written to Notion DB |
| Stage 6: ITERATE | CEO/CRO reviews in Notion (<10 min); edits inline; optionally triggers AI refinement with instruction; sets status to Approved; publishes manually to LinkedIn |